# MEETING AGENDA

Project Name:	Medipath	Group Number:	2
Date of Meeting: (DD/MM/YYYY)	20/03/2018	Time:	6:00
Meeting Facilitator:	Moziah San Vicente	Location:	Eoin’s House

1. Meeting Objective
Get modules working together, get web application started, finish prototype

2. Attendees
Name (last name alphabetical order)	Student Number	Role in the Project
Moziah San Vicente	400091284

Artemiy Kokhanov	400074430

3. What has your team done since the last meeting (documents, code, reading material, etc.)?
Description	Owner(s)
Started graph	Eoin, Alex
Continued user interface and front end development	Graeme
Sketch of the website interface	Moziah

4. Is anything slowing your team down on in your way?
Description		Route cause(s)	The TA feedback

5. What you about to change from the way another team is doing? (Complete it if you have met another team today)
Topic	Another Team methods		Your reflection

# MEETING MINUTES

5. Notes, Decisions, Issues
Topic					Owner		Time
Discussion of what we wanted the Graph implementation in our project to do, and settled on it being a way for a bus service to pick up the medicare patients who are having procedures done for a day, and deliver them to their desired hospitals in the shortest path possible					All		4:30 – 4:40
Aadding more get methods to the data structure in order to make the data accecible in more ways, as well as sort it in more ways such as by cost or distance.					All		4:40 – 5:10

6. What will your team do before the next meeting? (Action Items)
Action					Owner		Due Date
User interface/Webpage will be done					Graeme

5. Next Meeting (if applicable)
Date: (MM/DD/YYYY)			Time:		Location:
Objective: